OnlySnow

Data Strategy & Implementation Plan

Acquisition  |  Storage  |  Maintenance  |  API Design

February 2026  |  Version 1.0

# Table of Contents

# Executive Summary

OnlySnow is a region-first, snow-forecast-driven decision platform that answers three core questions for skiers: When should I ski? Where should I ski? And how much will it cost? This document defines the complete data strategy for acquiring, storing, maintaining, and exposing all data required to power the platform from MVP through scale.

Core Architecture Principle All external data flows through a unified ingestion pipeline into a centralized database. The app never calls third-party APIs directly. This creates a single source of truth, enables caching, rate-limit management, and cost control across all data sources.

The strategy is organized into four layers: (1) Data Acquisition - how we get data from 10+ external sources, (2) Data Storage - our database schema, caching, and CDN strategy, (3) Data Maintenance - refresh schedules, pipelines, and monitoring, and (4) Data Exposure - the API layer that serves the app.

# Data Source Inventory & Acquisition Strategy

This section catalogs every external data source OnlySnow requires, evaluated against cost, reliability, data quality, and implementation complexity. Sources are organized into four tiers based on priority.

## Tier 1: Weather & Snow Forecasts (P0 - MVP Critical)

### Open-Meteo API

Role: Primary weather forecast engine providing 10-16 day forecasts for all resort coordinates.

| Attribute | Details |
| --- | --- |
| Endpoint | api.open-meteo.com/v1/forecast |
| Data Available | Temperature, precipitation, snowfall, wind speed/direction, cloud cover, freezing level, snow depth |
| Resolution | Hourly data, up to 16 days ahead. Blends NOAA GFS, HRRR, ECMWF, DWD ICON models automatically |
| Elevation Support | Accepts custom elevation parameter to get summit-level forecasts rather than grid-interpolated values |
| Cost | Free for non-commercial use (<10,000 calls/day). Commercial: ~$29/month for API subscription |
| Rate Limits | 10,000 requests/day free. Paid plans offer higher throughput |
| Auth | No API key required for free tier. Key-based for paid. |
| Format | JSON with hourly/daily aggregation options |

Implementation Approach For each resort, call Open-Meteo with the resort's lat/lng and summit elevation every 6 hours. Request: snowfall, temperature_2m, wind_speed_10m, precipitation, cloud_cover, freezing_level_height, snow_depth. Use the elevation parameter to get accurate summit-level data rather than the model's default grid interpolation. Batch multiple resorts per region into sequential calls with a 200ms delay between calls to stay well within rate limits.

### Weather Unlocked Ski Resort API

Role: Supplementary ski-specific forecasts with base/mid/upper elevation breakdowns for 3,000+ resorts worldwide.

| Attribute | Details |
| --- | --- |
| Endpoint | api.weatherunlocked.com/api/resortforecast/{resort_id} |
| Data Available | 7-day forecast at base, mid, and upper elevations. Snowfall predictions for 24h, 48h, 72h, and 7 days. Freezing level, wind, visibility, humidity. |
| Coverage | 3,000+ ski resorts globally, including all major North American resorts |
| Cost | Free: 1,000 req/day, 1 resort. Paid plans scale from there. Contact for enterprise pricing. |
| Update Frequency | Forecasts updated 4x daily |
| Format | JSON or XML response |

Recommendation: Use Weather Unlocked as a secondary/validation source for ski-specific data (freezing level, elevation-segmented forecasts) to complement Open-Meteo's raw meteorological data. The resort ID mapping gives us a pre-built directory of resorts with coordinates.

### OpenSnow API (Partnership Required)

Role: Premium snow forecasting with expert meteorologist commentary. The gold standard for ski-specific forecasts.

| Attribute | Details |
| --- | --- |
| Endpoint | api.opensnow.com/forecast/{location} |
| Data Available | 5-day snow detail, current conditions, 24hr reports, Daily Snow expert posts, resort snow reports |
| Access Model | Partnership only. Not available for general developer use. Must contact partnerships@opensnow.com |
| API Levels | Level 5: basic forecast summary. Level 10: full snow detail, daily reads, snow reports |
| Quality | Weighted blend of 11 weather models with proprietary elevation adjustments. Industry-leading accuracy. |
| Attribution | Required: 'Powered by OpenSnow' logo + link back to OpenSnow location page |

Partnership Strategy OpenSnow's API is not publicly available. Approach: (1) Build MVP with Open-Meteo + Weather Unlocked to prove product-market fit. (2) Once OnlySnow has users, approach OpenSnow as a distribution partner - we drive traffic to their premium subscriptions in exchange for API access. (3) Fallback: manually link to OpenSnow pages per resort as an affiliate rather than integrating their data directly.

### USDA SNOTEL / AWDB

Role: Snowpack data (snow water equivalent, snow depth) from 800+ automated stations across the western US. Essential for season context.

| Attribute | Details |
| --- | --- |
| Endpoint | REST: wcc.sc.egov.usda.gov/awdbRestApi (Swagger available). Legacy SOAP also available. |
| Data Available | Snow water equivalent (SWE), snow depth, precipitation, temperature. Both current and 30-year medians. |
| Coverage | 800+ stations in western US mountain watersheds. Good coverage of CO, UT, CA, WY, MT, ID, OR, WA. |
| Cost | Completely free. Public government data. |
| Update Frequency | Most stations report every 1-3 hours. Daily aggregated values available. |
| Mapping Challenge | Stations are NOT at resort locations. Need to build a mapping table of nearest SNOTEL station(s) per resort. |

Implementation: Build a lookup table mapping each resort to its 1-3 nearest SNOTEL stations (by lat/lng proximity and similar elevation). Pull daily SWE and snow depth, compute % of 30-year median to show whether the season is above or below normal. Display as 'Snowpack: 112% of normal' on resort cards.

### Avalanche Centers (CAIC + Others)

Role: Avalanche danger ratings for safety context. CAIC covers Colorado; national coverage via avalanche.org aggregates all US avalanche centers.

| Attribute | Details |
| --- | --- |
| CAIC Coverage | 10 Colorado mountain zones with daily danger ratings (Low/Moderate/Considerable/High/Extreme) |
| CAIC Access | No formal API. Data available via website scraping or RSS. The CAIC mobile app uses internal endpoints. |
| National Coverage | avalanche.org aggregates all US avalanche centers. GeoJSON feeds available for zone boundaries. |
| Update Frequency | Daily by 4:30 PM (CAIC). Twice daily in some regions. |
| Implementation | Web scrape CAIC forecast pages or parse their RSS feed. Map resort lat/lng to avalanche forecast zones. |
| Cost | Free (public safety data) |

## Tier 2: Resort Database & Live Conditions (P1)

### Mountain News / OnTheSnow Partner API

Role: The most comprehensive ski resort data provider in the industry. Powers Google, Weather Channel, FOX, NBC. Provides resort profiles, live snow reports, 7-day weather, webcams.

| Attribute | Details |
| --- | --- |
| Endpoints | partner-api.onthesnow.com/resort/{id}/snowreport, /weather/daily, /weather/hourly, /webcams, /profile |
| Snow Report Data | 24/48/72hr snowfall, base/summit depth, lifts open, trails open, surface conditions, resort status |
| Profile Data | Elevation (base/summit/drop), total lifts, runs by difficulty, terrain acres, longest run, services, location |
| Weather | 7-day daily + hourly forecasts at base and summit. Temperature, wind, precipitation, conditions. |
| Access | Fee-based partnership. Contact sales team. Designed for media companies and data consumers. |
| Coverage | Global: 2,000+ resorts including all major North American resorts |

Key Decision: Build vs. Buy Resort Database Option A: License Mountain News data. Gets you 2,000+ resorts with live conditions immediately, but creates a dependency and ongoing cost. Option B: Build your own database by scraping resort websites and combining with free APIs. Cheaper but requires months of manual work and ongoing maintenance. Recommendation: Start with Option B for static data (manually curate 200 priority resorts), then license Mountain News for live conditions once revenue supports it.

### SnoCountry Conditions Feed

Role: Free alternative for US/Canadian resort conditions data. Provides snow reports, operating status, lift/trail counts, and basic resort profiles.

| Attribute | Details |
| --- | --- |
| Endpoint | feeds.snocountry.net (REST API) |
| Data Available | Resort status, snowfall (24/48/72hr), base/summit depth, surface conditions, lifts/trails open, weather forecast |
| Coverage | North American resorts (US + Canada). Good but not as comprehensive as Mountain News. |
| Cost | Free with attribution. Rate limits: single resort requests unlimited, region requests every 10-15 min. |
| Format | JSON. Detailed documentation at feeds.snocountry.net. |
| Quality | Data sourced directly from resorts. May have 1-3 day staleness if resort stops reporting. |

Recommendation: Use SnoCountry as the primary live conditions source for MVP. It's free, has good North American coverage, and provides the core data needed for resort comparison (snowfall, lifts/trails open, conditions). Supplement with direct resort website scraping for any gaps.

### SkiAPI.com (Liftie Fork)

Role: Free, open-source-based API for real-time lift status data. Originally forked from the Liftie project.

| Attribute | Details |
| --- | --- |
| Data Available | Lift status (open/closed/hold), snow conditions, weather at resort level |
| Coverage | ~100+ North American resorts |
| Cost | Free via RapidAPI (basic tier). Originally open source. |
| Limitation | Lift status only. No forecast data, no profile data. Coverage limited to major US resorts. |
| Use Case | Supplement SnoCountry for real-time lift status where SnoCountry data is stale. |

## Tier 3: Travel & Booking APIs (P2 - Chase Mode)

### Flight Pricing APIs

There is no official Google Flights API. The best options for flight price data are:

| Provider | Approach | Cost | Best For |
| --- | --- | --- | --- |
| Amadeus Self-Service | Official GDS API. Flight search, pricing, booking. | Free sandbox. Pay-as-you-go production (quota-based). | Most reliable. Best for eventual booking integration. |
| SerpApi (Google Flights) | Scrapes Google Flights search results. | $50-250/mo based on call volume. | Quick integration. Shows prices users would see on Google. |
| Skyscanner API | Meta-search aggregator. Price comparison across airlines. | Free for affiliates. Revenue share on bookings. | Good for price comparison and affiliate revenue. |
| Kiwi Tequila API | Flight search + booking. Modern REST API. | Free tier available. Commission on bookings. | Startup-friendly. Easy integration. |
| fast-flights (Python) | Open-source Google Flights scraper. | Free (self-hosted). Fragile to Google changes. | Prototyping only. Not reliable for production. |

Flight API Recommendation Phase 1 (MVP): Use Skyscanner affiliate API for basic price quotes. Low cost, shows aggregate pricing, earns affiliate revenue. Phase 2 (Scale): Add Amadeus Self-Service for accurate real-time pricing and eventual booking flow. Phase 3 (Revenue): If booking volume justifies it, negotiate direct airline NDC connections for best margins.

### Lodging & Rental Car APIs

| Source | Data | Access Model | Revenue Model |
| --- | --- | --- | --- |
| Booking.com Affiliate API | Hotel availability, pricing, ratings, photos | Affiliate program application. REST API. | 5-12% commission on bookings |
| Expedia TAAP/Affiliate | Hotels + vacation rentals, pricing | Affiliate network registration | Commission on bookings |
| VRBO / Airbnb | Vacation rental availability near resorts | Scraping or affiliate partnerships | Referral fees |
| Kayak / RentalCars.com | Rental car pricing, AWD/4WD availability | Affiliate API access | Commission per booking |
| Google Maps Platform | Drive times, directions, distance matrix | API key. $200/mo free credit. | N/A - cost center |

MVP Approach: For Phase 1, generate deep links to Booking.com, Kayak, and Google Flights with pre-filled search parameters (dates, destination airport, etc.) rather than integrating full booking APIs. This lets users see live prices with zero API cost, and you earn affiliate revenue on click-throughs. Full API integration comes in Phase 2 when you want to show prices inline.

## Tier 4: Road Conditions & Supplementary (P3)

| Source | Data | Access | Cost |
| --- | --- | --- | --- |
| CDOT COtrip.org | I-70 corridor conditions, chain law status, closures, travel times | Web scraping (no formal API). RSS feeds for travel alerts. | Free |
| 511 APIs (State DOTs) | Multi-state road conditions. Some states offer REST APIs. | Varies by state. CO/UT/CA have feeds. | Free |
| Google Maps Distance Matrix | Drive time from user location to each resort | REST API with API key | $200/mo free credit, then $5-10/1000 requests |
| Epic/Ikon Pass Websites | Pass-affiliated resort lists, day limits, blackout dates | Annual scrape (changes once per season) | Free |
| Resort Websites | Dynamic lift ticket pricing, hours, special events | Per-resort scraping | Free but high maintenance |

# Data Storage Architecture

The storage layer must handle three distinct data patterns: static resort data that changes once per season, near-real-time forecast/conditions data that refreshes every few hours, and user-specific data (preferences, saved resorts, trip plans). The architecture uses a combination of a relational database, a caching layer, and a CDN.

## Database Selection

| Option | Pros | Cons | Recommendation |
| --- | --- | --- | --- |
| Supabase (PostgreSQL) | Free tier generous. Built-in auth, real-time subscriptions, PostGIS for geospatial queries. Pairs well with Next.js. | Vendor lock-in for real-time features. 500MB free storage. | Primary choice for MVP |
| PlanetScale (MySQL) | Serverless, branching workflow, generous free tier. | No PostGIS. MySQL less flexible for JSON data. | Good alternative |
| Neon (PostgreSQL) | Serverless Postgres, branching, generous free tier, auto-scaling. | Newer service, smaller community. | Strong alternative |
| MongoDB Atlas | Flexible schema, good for nested forecast data. Free 512MB. | No native geospatial indexing as strong as PostGIS. | Use if schema changes frequently |

Recommended Stack: Supabase + Upstash Redis Supabase provides PostgreSQL with PostGIS extension for geospatial queries (find resorts within X miles), built-in auth for user accounts, and real-time subscriptions for live condition updates. Upstash Redis provides serverless caching with a generous free tier (10,000 commands/day) for hot data like current forecasts. Both are serverless-friendly and pair well with Next.js/Vercel deployments.

## Schema Design

The database is organized around four core entity groups:

| Table | Type | Row Estimate | Key Fields |
| --- | --- | --- | --- |
| resorts | Static | 200-500 rows | id, name, slug, lat, lng, elevation_summit, elevation_base, region, pass_type, aspect, terrain_profile (JSONB) |
| resort_conditions | Near-RT | 200-500 rows (1 per resort) | resort_id, snowfall_24h, snowfall_48h, base_depth, lifts_open, trails_open, surface_condition, updated_at |
| forecasts | Near-RT | ~3,000 rows (200 resorts x 16 days) | resort_id, date, snowfall, temp_high, temp_low, wind_speed, cloud_cover, conditions, source |
| forecast_hourly | Near-RT | ~76,800 rows (200 x 16 x 24) | resort_id, datetime, temp, precip, wind, snowfall |
| chase_regions | Static | 11 rows | id, name, resorts[], best_airport, lat, lng |
| snotel_stations | Mapping | ~200 rows | station_id, name, lat, lng, elevation, resort_mappings[] |
| snotel_readings | Near-RT | ~200 rows | station_id, date, swe, swe_median_pct, snow_depth, precip_accum |
| users | Dynamic | Grows | id, email, location, pass_type, drive_radius, chase_willingness, persona, preferences |
| saved_trips | Dynamic | Grows | user_id, resort_id, dates, flight_snapshot, lodging_snapshot, total_estimate |
| avalanche_zones | Static + RT | ~30 rows | zone_id, name, boundary (GeoJSON), danger_rating, updated_at |

## Caching Strategy

| Data Type | Cache Location | TTL | Invalidation |
| --- | --- | --- | --- |
| Resort list + static data | CDN (Vercel Edge) | 24 hours | On deploy or manual purge |
| Current conditions | Redis (Upstash) | 30 minutes | On new data ingestion |
| 10-day forecasts | Redis (Upstash) | 3 hours | On refresh pipeline completion |
| Regional rankings | Redis (Upstash) | 1 hour | On forecast update (recompute) |
| Flight/hotel prices | Not cached | Real-time | Always fresh from affiliate deep links |
| Drive times | Redis (Upstash) | 7 days | Rarely changes. Refresh weekly. |
| SNOTEL snowpack | Redis (Upstash) | 6 hours | On daily data pull |

## CDN & Static Assets

Resort images, trail maps, and webcam snapshots should be stored in object storage (Supabase Storage or Cloudflare R2) and served via CDN. Pre-compute and cache the 'regional comparison' JSON payloads that power the main app views, so the app loads from edge cache rather than hitting the database on every page view.

# Data Maintenance & Pipeline Architecture

Data freshness is critical to OnlySnow's value proposition. Stale snow data destroys user trust. This section defines the ingestion pipelines, refresh schedules, monitoring, and alerting infrastructure.

## Ingestion Pipeline Design

All external data flows through a centralized pipeline that handles fetching, transforming, validating, and storing data. The pipeline runs on serverless functions (Vercel Cron or AWS Lambda) triggered by cron schedules.

| Pipeline | Schedule | Sources | Processing |
| --- | --- | --- | --- |
| forecast-refresh | Every 6 hours (00:00, 06:00, 12:00, 18:00 UTC) | Open-Meteo + Weather Unlocked | Fetch 16-day forecast for all resorts. Transform to unified schema. Compute daily snowfall totals. Upsert into forecasts table. Invalidate Redis cache. Recompute regional rankings. |
| conditions-refresh | Every 2 hours during season (Nov-Apr) | SnoCountry + SkiAPI | Fetch current conditions for all resorts. Cross-reference 24hr snowfall with forecast for accuracy. Upsert into resort_conditions. Trigger push notifications if >6in new snow. |
| snotel-daily | Once daily at 08:00 UTC | USDA AWDB REST API | Pull SWE and snow depth for mapped stations. Compute % of 30-year median. Upsert into snotel_readings. |
| avalanche-daily | Once daily at 22:00 UTC (after 4:30pm CAIC publish) | CAIC website + avalanche.org | Scrape zone danger ratings. Map to resorts. Upsert into avalanche_zones. |
| road-conditions | Every 30 min during storms, 4x daily otherwise | CDOT COtrip RSS + state DOT feeds | Parse travel alerts, chain law status, closures. Store with resort route associations. |
| resort-static | Once per season (June) + manual updates | Resort websites, pass websites | Scrape/manual entry of terrain profiles, lift counts, pass affiliations. Full database rebuild. |
| drive-times | Weekly on Sundays | Google Maps Distance Matrix API | Compute drive times from top 20 metro areas to all resorts. Store in resort record. |

## Pipeline Architecture Diagram

External APIs  ->  Ingestion Functions (Vercel Cron / Lambda)  ->  Transform & Validate  ->  PostgreSQL (Supabase)  ->  Cache Invalidation (Upstash Redis)  ->  Recompute Rankings  ->  App API (Next.js API Routes)  ->  Client App

## Monitoring & Alerting

| Monitor | Threshold | Alert Channel | Action |
| --- | --- | --- | --- |
| Forecast data age | > 8 hours since last refresh | Slack + PagerDuty | Auto-retry pipeline. If 3 failures, page on-call. |
| Conditions data age | > 4 hours during season | Slack | Check SnoCountry API health. Switch to scraping fallback. |
| API response time (app) | > 500ms p95 | Datadog / Vercel Analytics | Check Redis hit rate. Scale if needed. |
| Data quality: snowfall | Value > 60 inches/24hr (unrealistic) | Slack | Flag for manual review. Likely bad data from source. |
| Pipeline failure rate | > 2 consecutive failures | Slack + PagerDuty | Investigate source API health. Check rate limits. |
| Resort coverage gaps | Any resort missing forecast data | Daily digest email | Add missing resort to pipeline config. |

## Data Quality Rules

Every data point passes through validation before storage:

| Data Point | Validation Rule | On Failure |
| --- | --- | --- |
| 24hr snowfall | Must be 0-60 inches. Cross-check with forecast (+/- 50% tolerance). | Flag as suspect. Use forecast value. Alert for manual review. |
| Temperature | Must be -40F to 60F at summit elevation. | Reject. Use previous valid reading. |
| Lifts open count | Must be 0 to resort's total lifts. | Reject. Use previous valid count. |
| Base depth | Must be 0-300 inches. Cannot decrease by >12in/day (unless spring). | Flag as suspect. Use previous value. |
| Forecast snowfall | 7+ day forecast values capped at confidence-weighted display. | Show range instead of point estimate for days 7+. |
| Flight prices | Must be > $0 and < $5,000 for domestic. | Reject. Do not display. |

# API Layer: Exposing Data to the App

The app consumes data through a set of Next.js API routes (or standalone Edge Functions) that query the database/cache and return JSON. The API is organized around the three core user questions.

## API Endpoint Design

| Endpoint | Method | Description | Cache |
| --- | --- | --- | --- |
| /api/resorts | GET | List all resorts with filters (region, pass_type, drive_radius). Returns static data + latest conditions summary. | CDN 1hr |
| /api/resorts/:id | GET | Full resort detail: static data, current conditions, 10-day forecast, snowpack, avalanche rating. | Redis 30min |
| /api/resorts/:id/forecast | GET | Detailed hourly + daily forecast for a single resort. | Redis 3hr |
| /api/regions | GET | List all regions with aggregate snow totals, best resort, storm severity. | Redis 1hr |
| /api/regions/:id/compare | GET | Side-by-side comparison of all resorts in a region, sorted by 5-day snow forecast. | Redis 1hr |
| /api/rankings/snow | GET | National/regional resort ranking by forecast snowfall. Filterable by pass, timeframe. | Redis 1hr |
| /api/chase/alerts | GET | Active chase alerts: regions with 6+ inches forecast in next 5-7 days. | Redis 30min |
| /api/chase/:region/trip | GET | Trip cost estimate: flights, lodging, car rental for a chase region. Uses affiliate deep links. | No cache |
| /api/road-conditions/:route | GET | Current conditions on I-70, pass status, chain laws for a resort route. | Redis 5min |
| /api/user/preferences | GET/PUT | User's pass, location, persona, drive radius, saved resorts. | No cache |

## Response Design Principles

Persona-Aware Responses The API accepts an optional persona parameter (powder-hunter, family-planner, beginner, weekend-warrior, destination-traveler). The response payload is identical, but a computed 'highlights' array surfaces different data for each persona. Powder Hunter sees '12" new, Back Bowls open'. Family Planner sees 'Groomed today, ski school available'. This avoids duplicating endpoints while delivering personalized experiences.

Key design decisions: (1) All responses include a 'freshness' object with data_age_minutes and source attribution so the app can show 'Updated 23 min ago'. (2) Forecast responses include a confidence score (high/medium/low) based on model agreement for days 5+. (3) All monetary values are in cents (integers) to avoid floating point issues. (4) Geographic responses include GeoJSON for map rendering.

## Authentication & Rate Limiting

Public endpoints (resort list, forecasts) require no authentication and are rate-limited to 100 req/min per IP. User-specific endpoints require Supabase JWT authentication. Chase mode / trip planning endpoints are gated behind a free account to prevent abuse of flight/hotel affiliate links. Consider API keys for future third-party developer access.

# Implementation Roadmap

The data strategy rolls out in four phases aligned with the product roadmap. Each phase delivers incrementally more data richness while maintaining a working product at every stage.

## Phase 1: MVP Weather Engine (Weeks 1-4)

| Week | Task | Data Sources | Deliverable |
| --- | --- | --- | --- |
| 1 | Set up Supabase + schema. Seed 50 priority resorts (CO, UT, CA) with static data. | Manual curation | Resort database with coordinates, elevation, pass type, terrain profile |
| 2 | Build Open-Meteo ingestion pipeline. Fetch 16-day forecasts for all resorts on 6hr cron. | Open-Meteo API | Real forecast data replacing mocked scenarios |
| 3 | Integrate SnoCountry for live conditions (24hr snow, lifts/trails open). Build Redis caching layer. | SnoCountry feed | Live conditions on resort cards |
| 4 | Build comparison API: /api/regions/:id/compare. Add snowfall ranking computation. | Computed from above | Single-table regional comparison view with real data |

## Phase 2: Resort Expansion + Road Conditions (Weeks 4-8)

| Week | Task | Data Sources | Deliverable |
| --- | --- | --- | --- |
| 5-6 | Expand resort database to 200+ resorts across all 11 chase regions. Add all coordinates, pass affiliations. | Manual + Weather Unlocked resort directory | National resort coverage |
| 7 | Add Google Maps integration for drive times from user location. Integrate SNOTEL snowpack data. | Google Maps API, USDA AWDB | Drive time sorting, snowpack % display |
| 8 | Add CDOT road conditions scraping for I-70 corridor. Add CAIC avalanche ratings for CO resorts. | CDOT RSS, CAIC scrape | Road status badges, avalanche danger indicators |

## Phase 3: Chase Mode & Travel (Weeks 8-12)

| Week | Task | Data Sources | Deliverable |
| --- | --- | --- | --- |
| 9-10 | Build chase alert engine: detect regions with 6+ inches in 5-7 day forecast. Generate affiliate deep links for flights/hotels. | Computed + Skyscanner/Booking.com affiliate | Chase alerts with 'book now' links |
| 11 | Build trip cost estimator using affiliate link prices + known lift ticket costs. | Affiliate links + manual lift ticket data | Total trip cost display |
| 12 | Implement push notifications for chase alerts (5-day storm approaching your preferred regions). | Computed from forecasts | Push notification pipeline |

## Phase 4: Personalization + Scale (Weeks 12-16)

| Week | Task | Data Sources | Deliverable |
| --- | --- | --- | --- |
| 13-14 | Implement persona-aware highlights. Track user taps to learn preferences. Build recommendation engine. | User behavior data | Personalized resort recommendations |
| 15 | Negotiate OpenSnow partnership or Mountain News API license for premium data. | OpenSnow / Mountain News | Expert commentary, higher quality snow data |
| 16 | Integrate full Amadeus or Skyscanner API for inline flight pricing. Add booking flow. | Amadeus / Skyscanner API | Real-time prices shown in chase mode |

# Cost Projections

Monthly infrastructure and data costs at three scale points:

| Cost Item | MVP (0-1K users) | Growth (1K-10K users) | Scale (10K+ users) |
| --- | --- | --- | --- |
| Supabase (DB + Auth) | $0 (free tier) | $25/mo (Pro) | $75/mo (Pro+) |
| Upstash Redis | $0 (free tier) | $10/mo | $30/mo |
| Vercel Hosting + Cron | $0 (free tier) | $20/mo (Pro) | $40/mo |
| Open-Meteo API | $0 (free tier) | $29/mo (commercial) | $29/mo |
| Weather Unlocked | $0 (free tier) | $0-50/mo | $100-200/mo |
| Google Maps API | $0 ($200 free credit) | $0 (within credit) | $50-100/mo |
| SnoCountry Feed | $0 (free) | $0 (free) | $0 (free) |
| SerpApi (Google Flights) | $0 (not used yet) | $50/mo | $100/mo |
| Mountain News / OpenSnow | $0 (not used yet) | $0 (negotiating) | TBD (partnership) |
| TOTAL | $0/mo | ~$134/mo | ~$425-575/mo |

Revenue Offsets Affiliate commissions from flight and hotel bookings (5-12% per booking) should begin generating revenue in Phase 3. A single ski trip booking generating $1,500 in hotel + flights could yield $75-180 in commission - enough to offset monthly infrastructure costs at the Growth stage. Chase mode is both the highest-value feature and the primary revenue driver.

# Risk Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| SnoCountry API goes down or deprecated | Medium | High | Maintain scraping fallback for top 50 resorts. Consider Mountain News license as backup. |
| Open-Meteo rate limit exceeded | Low | High | Batch requests, respect 200ms delay. Paid plan is only $29/mo. Cache aggressively. |
| OpenSnow partnership declined | Medium | Medium | The app works without OpenSnow. Link to OpenSnow pages as affiliate. Build own expert content over time. |
| Resort websites change structure | High | Low | Only used for seasonal static data. Easy to manually update once per year. |
| Google Maps API costs spike | Low | Medium | Pre-compute drive times for common metro->resort pairs. Cache for 7+ days. Limit to user-triggered requests. |
| Data staleness during storms | Medium | High | Increase refresh frequency to 1hr during storm events. Show 'data age' prominently. Add manual override for known-good reports. |

# Next Steps

Immediate actions (this week): (1) Set up Supabase project with PostGIS extension enabled. (2) Create the resorts table and seed with 50 Colorado + Utah resorts from your existing data. (3) Write the Open-Meteo ingestion function and test with a single resort. (4) Set up Upstash Redis for caching.

Within 2 weeks: (1) Complete the forecast refresh pipeline for all 50 resorts on a 6hr cron. (2) Integrate SnoCountry for live conditions. (3) Build the /api/regions/:id/compare endpoint. (4) Connect the existing app UI to real data instead of mocked scenarios.

Within 30 days: (1) Expand to 200+ resorts across all 11 chase regions. (2) Submit affiliate applications to Skyscanner and Booking.com. (3) Begin OpenSnow partnership outreach. (4) Launch beta with real data to early users.